# InScape — Platform Audit Report & Architecture Recommendations

Document Purpose: Comprehensive summary of all project issues, answers to the client's 8

priorities, and a basis for engineers to evaluate whether to continue with WordPress or migrate to Laravel.

# TL;DR — Quick Conclusions

Status: NOT ready for MVP launch. The site runs but has critical security vulnerabilities, copyright violations embedded in the code, and is built on an OUTDATED product model. Project nature: This is a clone + rebrand of the predecessor site inscapedeals.com ("InScape Deals") — a deals/giveaway site. The project has pivoted conceptually to "membership +

Campaign Credits + Partner Offers Hub," but the code largely remains the old model.

"Remodel" actually = executing the pivot + clearing tech debt/security issues + cleaning up remnants of the old site. Not just a UI redesign.

WP or Laravel (UPDATED DECISION): Migrate to Laravel for MVP. Build the admin system and core platform on Laravel from scratch — fastest possible delivery targeting 1.5–2 months. UI follows the Concept Renders provided by the client. Mobile app deployment moves to Phase 2. (Details in Section 5.)

# Project Origins (Critical for Architecture Decisions)

The code was NOT built from scratch — it is a clone of the old site, rebranded:

| Evidence | Location |
| --- | --- |
| Old server path hardcoded: /home/wp_5fqvs8/inscapedeals.com/... | wp-content/jetpack-waf/bootstrap.php:7-8 |
| Assets still loading from old domain inscapedeals.com | themes/neve-child-master/functions.php:1546 |
| Folder archiveBYER0 + duplicator plugin present → cloned via Duplicator | Entire project |
| Russian-language comments in 17 PHP files (freelancer reusing snippets) | Theme + plugin |
| Personal git repo of another dev (faysalhasan/inscapedls-theme) | Theme |
| Old environment remnants: 40 MailPoet tables, | DB + code |

| Jetpack WAF, SliceWP nearly empty |  |
| --- | --- |

→ InScape Deals (deals/giveaway) → clone → InScape (membership platform). This is

patchwork code from multiple developers, carrying junk and even malware/backdoor files from the old environment.

# STRATEGIC Issue: Code Follows the OLD Model, Misaligned with NEW Spec

There are 2 generations of conflicting documents, and the code follows the OLD one:

|  | Documents | Model | Terminology |
| --- | --- | --- | --- |
| OLD (code follows | User Workflow.jpg | Entry Package, Free | Entries / Giveaways / |
| this) |  | Giveaway Entries, | Deals |
|  |  | Giveaways, 2-day trial |  |
|  |  | marketplace, catalog |  |
| NEW (not yet built) | Brand Spec, Dashboard | Campaign Credits, | Campaign Credits / |
|  | MVP V1, Member | Campaigns, Monthly | Campaigns |
|  | Workflow, Marketplace | Momentum, Campaign |  |
|  | Restructure, Workflow | Discovery, Partner |  |
|  | V2 | Offers Hub, affiliate |  |
|  |  | networks |  |

#### The Brand Spec EXPLICITLY BANS the words Entries, Raffle, Giveaway, Lottery, Deals — essentially erasing all traces of "InScape Deals." However:

+ No Campaign Credits system (proper name), Monthly Momentum, Campaign

Discovery/Explorer — NOT A SINGLE LINE built (spec already has detailed formulas: +10 progress/campaign, milestones 25/50/75/100% = +5/10/25/50 bonus, cap 90/month…).

+ Marketplace is still a catalog of 4,965 products, not a Partner Offers Hub.

+ No affiliate network integration (SliceWP installed but only 1 affiliate).

- Previous dev had started partial conversion (newer inscapedls_* code layer with better quality, um_entry-member role, coming-soon + waitlist HubSpot) then stopped.

Conclusion: The gap is NOT because the dev built against the wrong spec — they built to the OLD brief correctly; the project pivoted afterward and the new portions haven't been built yet.

# FULL ISSUES CATALOG

  - 🔴 Security (BLOCKER — Must Be Resolved Before Anything Else)

| # | Severity | Issue | Location |
| --- | --- | --- | --- |
| 1 | CRITICAL | Malware indicators: directory xml-post- uploader.php/ (named like a file for disguise), JS with Russian- language UI "delete ALL posts" + bulk upload/delete. PHP files have been emptied (partial cleanup of infection). | plugins/xml-post-uploader.php/ |
| 2 | CRITICAL | Backdoor: dreamhost-panel-login.php allows token-based login without password, self-hides from plugin list + self-blocks updates. | plugins/dreamhost-panel-login.php |
| 3 | CRITICAL | Public REST endpoint runs prize draws: GET /wp-json/inscapedls/v1/run-draws with permission_callback => return_true. Anyone can trigger/replay. | inscapedls/includes/functions.php:486 |
| 4 | CRITICAL | Copyright violation: cracked WooCommerce Subscriptions license (fakes active until 2099, spoofs woocommerce.com response). Legal risk + | functions.php:7108-7152 |

|  |  | no patches. |  |
| --- | --- | --- | --- |
| 5 | HIGH | HubSpot token exposed in source (committed to git). | coming-soon/hubspot-config.php:8 |
| 6 | HIGH | Registration + auto-login has no nonce/captcha/rate-limit → mass account creation, CSRF. | functions.php:5829 |
| 7 | HIGH | wp-file-manager — file manager via admin, history of mass- exploited RCE CVEs. | plugin |
| 8 | MED | Nulled plugins (facetwp-alpha 9991.x, wp-ulike-pro 9991.x) — will never receive patches. | plugins |
| 9 | MED | search_coupons (nopriv, no nonce) echoes unescaped data → XSS; handle_delete_post has no nonce → CSRF. | functions.php:7256, 7372 |
| 10 | MED | query-monitor (dev tool) active on live environment → exposes queries/internals. | plugin |
| 11 | MED | Winner selection uses mt_rand() — not fair/auditable for monetary prizes. | inscapedls/includes/functions.php:182 |

ı. #1 + #2 indicate the site may have been previously compromised → a full malware/integrity scan of the entire site + rotation of ALL secrets/keys/passwords is required

before going public.

### Architecture & Technical Debt

    - God-file: themes/neve-child-master/functions.php = 11,413 lines (222 functions, 107 add_action calls, 37 shortcodes), mixing DB queries + business logic + raw HTML + ~900 lines of inline CSS.

    - Two generations of code stacked on top of each other, old version not removed: 2 registration handlers, 2 role-change handlers, 3 versions of page-add-store*, front-page.php vs front-page-new.php.

    - Custom plugin inscapedls (~1,800 lines): still has echo/print_r debug + file_put_contents writing .txt files in production; built on WP Plugin Boilerplate (empty scaffold).

    - Dangerous hardcoding: partnership product ID = 12943 hardcoded; URLs to

old.inscapedls.com, inscapedeals.com, Unsplash images, libs from unpkg.com CDN.

    - Russian-language comments + some Russian-language strings displayed to users.

    - No design system / build pipeline; CSS scattered across multiple style-old/style1/v2 files.

### Database & Data (Actual Figures)

    - 232 tables. Largest: wp_postmeta 60MB / 225K rows; AIOSEO ~22MB (indexing all 4,965 products).

    - Bloated catalog: partner-product = 4,965, store = 1,210, partner_coupon = 207, attachment

= 6,931.

    - Real users: only 3 in wp_users but 24 capability records → orphaned usermeta (data integrity issue, pre-launch).

    - Orders: 43 processing + 40 pending + 3 completed (test). Real subscriptions = 0.

    - 3 parallel giveaway systems: CPT giveaway (6), CPT draw (0), plugin RaflePress → fragmentation.

    - Credits/points stored via EAV (usermeta/postmeta) — anti-pattern, will slow down at scale.

### Plugin Bloat & Email Sprawl

    - 64 plugins (2–3x the healthy level). Duplicates: ACF free + Pro, AIOSEO free + Pro, WP All Import free + Pro, wp-ulike free + Pro, 3 avatar plugins simultaneously.

    - Overlapping email: BNFW + UM Notifications + 2 email verification plugins + 40 MailPoet tables + custom-coded email → likely double-sending, poor deliverability control.

    - Can remove ~12–15 duplicate/nulled/abandoned plugins with no loss of functionality.

| Integration | Status |
| --- | --- |
| WooCommerce + Subscriptions + Stripe | Wired but non-standard (quick-buy AJAX hardcoded to Stripe) + cracked license + 0 real |

|  | subscriptions |
| --- | --- |
| Ultimate Member (roles um_partner, um_entry- member) | Wired, operational |
| SliceWP (affiliate) | Installed but unused (1 affiliate, 0 code) |
| Affiliate networks (Awin/Rakuten/CJ/FlexOffers) | Nothing (only 1 FlexOffers verification tag) → greenfield |
| Google GTM + GA4 | Wired (hardcoded in header.php) — may overlap with MonsterInsights |
| HubSpot waitlist | Wired (token exposed — see #5) |
| TikTok / LeadConnector / OptinMonster / Facebook | Installed but no code found → DB config only |

# ANSWERS TO THE CLIENT'S 8 QUESTIONS / PRIORITIES

### Platform Audit & Architecture Review

  - Completed: auth/membership (UM), WooCommerce/Stripe foundation, CPT/ACF data layer.

  - Incomplete/missing: the entire Credits/Momentum/Discovery system, Partner Offers Hub, affiliate networks, design system.

  - Technical debt/security/scale: see Section 3 — has security blockers + heavy architecture debt + EAV data model that doesn't scale well.

  - Verdict: NOT ready for MVP launch; requires selective refactoring + rebuilding, not patching on top of the current version.

### Homepage Redevelopment

  - Current state: front-page-new.php ~1,500 lines of raw PHP, no page builder (rebuilding cleanly is easier).

  - Recommendation: rebuild per Brand Spec (dark background #050505, orange #FF8000, Inter font, 1440/12-column grid). Structure: Hero positioning "access/opportunity" → Featured Campaign → How It Works (Credits) → Recent Winners → Partner Offers → CTA membership. Separate presentation from data, remove inline CSS.

### Campaign Experience

  - Current state: uses terms "entries/giveaway" (violates brand), buys entries via quick-buy AJAX.

  - Recommendation: rename everything to "Campaign / Allocate Campaign Credits"; large

listing cards + filter by category/credit; detail page with allocation bar + remaining credits

+ participants + winner; clear credit purchase flow with tier table (Bronze $2/1cr → Diamond $200/300cr).

### Member Dashboard

  - Build new per Dashboard_Engagement_System_MVP_V1 (spec is comprehensive).

Required: Campaign Credits (wallet + sources), Monthly Momentum (card with %, next reward, reset timer; trigger +10/campaign…), Bonus Credits, Campaign Explorer/Discovery (1/3/5 campaigns = +2/5/10), Referrals, Winners, Notifications, Account Management.

  - Admin must be able to configure values/milestones/caps without editing frontend code (spec emphasizes this).

  - Reuse opportunity: rename/refactor entries → Campaign Credits rather than rewriting; existing helpers inscapedls_get_user_* are reasonably well-separated.

### Partner Offers Hub (Marketplace) — Major Restructure

  - Shift from User→Products→Partner to User→Partner Offers Hub→Partner→Offer.

  - Partner card: Logo, Brand, short description, Category, Featured Offer, Member Benefit, CTA. Limit 100 products/partner, featured/best-sellers only, automatic rotation.

  - Integrate affiliate networks (Awin/FlexOffers/Rakuten/CJ) via deep-link + product feed

(currently nonexistent → Phase 1–2 priority). Reduce from 4,965 to a few hundred self-managed products, cutting storage/admin overhead.

### Design System & UX

Brand Spec provides specific design tokens → build design system immediately: colors (orange #FF8000 action / blue #47C7FC highlight / backgrounds #050505-#0B0D10-#111418), ratio 70/20/8/2; typography Inter (H1 72/H2 48/Body 18); spacing 8px; layout 1440/12-column;

primary button orange ≥56px; cards with large images + dark overlay + 1 CTA. Standardize responsive desktop/mobile.

### Premium Brand Positioning

  - Purge all instances of "rafle/giveaway/entries/deals" from UI & code. Emphasize "membership, access, opportunity, exclusivity." Photography per Direction

(travel/cars/tech/partners), avoid casino/lottery/discount-club imagery.

  - Clean up old name remnants "InScape Deals": stakeholder proactively dropped

inscapedeals.com because it was associated with "deals/discount" and cheapened the brand. Must remove all remaining references to inscapedeals.com/"deals" (e.g., asset at functions.php:1546, path in jetpack-waf), and set up 301 redirect inscapedeals.com →

inscapedls.com if the old domain still points anywhere — to prevent the old name from leaking to users/SEO.

### Post-MVP Recommendations

  - Keep in MVP: auth/membership; Campaign Credits + credit/membership purchase (clean Stripe); Campaigns (list+detail+allocate+winner); core Dashboard; basic Partner Offers Hub (+1–2 affiliate networks); design system; security cleanup.

full partner self-service dashboard; all 4 affiliate networks + automated feeds;

Streaks/Achievements/Leaderboards/VIP/Multipliers (spec says "Do Not Build"); merch.

  - Automation: monthly credit grants, Momentum reset/accumulation, product rotation, affiliate feed refresh — via real cron/queue.

  - SEO: clean up AIOSEO (currently indexing junk products), add schema for Campaign/Partner, fix old.inscapedls.com links.

  - Email lifecycle: choose ONE system, remove duplicates (MailPoet/BNFW/2 verify plugins). Sequences: welcome → onboarding credit → campaign reminder → momentum nudge → winner → renewal → win-back.

  - Revenue: recurring membership + Campaign Access packages + affiliate commission (new channel, currently = 0) + featured partner placement.

- Recommendations

### WordPress Disadvantages (Stated Plainly)

General: large security/plugin attack surface; EAV data model (postmeta/usermeta) slows at scale; no domain layer/type-safety → logic easily balloons (evidence: functions.php at 11K

lines); WP-Cron is unreliable for Momentum/periodic credit grants.

App-specific: REST is bolted on + token auth not native → significant effort to build & maintain API versioning; "forcing" WP to be an API backend goes against its original design.

### Decision: Migrate to Laravel

#### UPDATED DECISION (2026-06-15): Abandon WordPress. Rebuild the entire platform on Laravel.

Rationale: The current WordPress codebase is a dirty clone with critical security issues (Section 3.1), 64 bloated plugins, an 11K-line god-file, and an EAV data model that won't scale. Patching it is more expensive than rebuilding cleanly. Laravel provides the domain layer,

queue/scheduler, and API-first architecture the platform needs — without the plugin treadmill.

#### MVP Scope & Timeline: 1.5–2 months

Build the admin system on Laravel as the first priority — fastest possible delivery.

Frontend UI follows the Concept Renders provided by the client (not the old WordPress

theme).

Core MVP deliverables remain: auth/membership, Campaign Credits + purchase flow (Stripe), Campaigns (list + detail + allocate + winner), Member Dashboard, basic Partner Offers Hub, design system per Brand Spec, security cleanup.

#### Phase 2: Mobile App Deployment

With Laravel as the backend from day one, the API layer is native — no bolt-on REST or JWT plugin workaround. The mobile app in Phase 2 connects directly to the same API the web

frontend uses. No rewrite required.

#### Key Principles (unchanged):

DO NOT carry over any code from the current clone — fresh Laravel install, migrate only cleaned data.

Separate billing (Stripe) from gamification logic (Credits/Momentum) at the architecture level. Credits/Momentum stored in dedicated ledger tables (not EAV).

Background jobs via Laravel's native queue + scheduler (replaces unreliable WP-Cron). Delete immediately from the old environment: 2 backdoor/malware files, cracked WooCommerce Subscriptions license, all nulled plugins.